## Slide 1: CogniSync
CMPS Capstone - Milestone 6
Justin Haysbert, Gabe Sagrera, Shayne Shelton, Ryan Stevens

## Slide 2: Pitch
Brain Computer Interfaces will change the way we interact with technology
Advancements in healthcare, communication, gaming, more
Our application
  EEG controlled wheelchair
  Classification models that understand intent

## Slide 3: Pitch cont.
Current Application
  Movements - Right, Left, Backwards, Forwards
  Mapping - MI of right arm, left arm, jaw clench, and legs
    Models can generalize to accommodate to user needs

## Slide 4: Original Goals
Record a full session on our GUI
  Recording
  Modeling
  Outputting controls(Predicting)
Implement Tensorflow or PyTorch rather than just scikit-learn machine learning techniques

## Slide 5: What we have done
Recorded a full 60 minute recording session of 4 movement types
  40 of each movement:
    Randomly ordered
    Left arm, right arm, jaw clench, and legs
  ~1 million observations, 11 features (8 channels, 3 alphas)
Implemented scikit-learn models
  Support Vector Classifier, Linear Discriminant Analysis, Random Forest Classifier

## Slide 6: What we have done
Implemented Tensorflow with CPU
  Unable to get GPU to work on windows
  Can try using a Linux OS instead
Implemented PyTorch with CPU and GPU
Built and began programming model robotic wheelchair

## Slide 7: Demonstration

## Slide 8: What's left to do
Finalize what GUI features we need/want at the SSE Expo
Machine Learning
  Finalize PyTorch implementations in GUI
  Possibly work with Ubuntu and Tensorflow
Connections to make
  Machine learning models/predictions to snake game controls
  Model wheelchair controls and GUI
  Machine learning models/predictions to robotic wheelchair controls
Model and 3D print the robotic wheelchair a casing to look like a wheelchair

## Slide 9: Plan for the rest of the semester
3/18 - 3/22:
  Finalize GUI features
  Implement PyTorch in GUI
3/25 - 3/29:
  GUI connected to robotic wheelchair controls
  Connect model predictions to snake game and/or robotic wheelchair controls
4/1 - 4/5:
  Finalize all GUI connections
  Sketch a wheelchair casing for demonstrations
  User training and modeling optimization
4/8 - 4/12:
  Finalize SSE Expo poster
  Print wheelchair casing
4/15 - 4/19:
  Finalize GUI for demo
4/23: SSE Expo
Notes: Weekly plan and picture timeline

## Slide 10: Timeline